## Slide 1: Waterfall vs. Agile
Choosing the Right Software Development Approach

## Slide 2: Why Agile?
The choice between the Waterfall and Agile methodologies is a critical decision in software development. It determines how a project will be managed, developed, and ultimately delivered to stakeholders. The significance of selecting the appropriate approach cannot be overstated, as it directly impacts a project's success, and customer satisfaction. Factors that should be carefully considered include project complexity, uncertainty, and stakeholder expectations. Making an informed choice based on these factors is essential for aligning the development process with the project's unique needs and objectives.

## Slide 3: Agenda
Roles on a Scrum-Agile Team
Identifying each role and describing its importance.
SDLC Phases
Explaining these phases, and how they work in an Agile approach.
Differences between Waterfall and Agile
Describing how the process would be different with a Waterfall development approach. Differences in problem solving.

## Slide 4
Scrum-Agile Roles
Product Owner
The Product Owner (PO) is responsible for defining
and prioritizing the product backlog, which is a list
of features, user stories, and tasks that need to be
completed. The PO represents the interests of
stakeholders and ensures that the development team
is working on the most valuable features first. Their
decisions directly impact the product's success
and alignment with business goals.
Scrum Master
The Scrum Master is a servant-leader who facilitates
the Scrum process and ensures that the team follows
Scrum principles and practices. They remove impediments,
promote a culture of continuous improvement, and help
the team self-organize. The Scrum Master plays a
critical role in fostering collaboration, communication,
and agility within the team.
Developer
Tester
A developer on a Scrum team plays a pivotal role
in turning product requirements into tangible software
solutions. They are responsible for designing,
coding, and testing the features and functionality
outlined in the product backlog. Developers
collaborate closely with other team members, such
as the Product Owner and Scrum Master, to ensure
a shared understanding of requirements and priorities.
They work within time-boxed iterations known as
Sprints, with a focus on delivering a potentially
shippable product increment at the end of each Sprint.
A tester on a Scrum team plays a critical role in ensuring
the quality of the software product. They are responsible
for designing and executing tests to identify defects and
verify that the software meets the acceptance criteria
defined in user stories. Testers work collaboratively with
developers and the Product Owner to understand the
requirements and acceptance criteria for each user story.
They contribute to the creation of automated test
scripts for regression testing, helping to maintain software
stability as new features are added.

## Slide 5: Phases of SDLC
Requirements gathering and analysis
This phase involves creating and maintaining a prioritized product backlog, often consisting of user stories. Agile teams prioritize and refine requirements iteratively throughout the project.
Planning
Agile planning is an ongoing process, usually done at the beginning of each sprint or iteration. The team collaboratively plans what to work on, considering the priorities from the backlog.
Design
Instead of designing the entire system upfront, agile approaches favor just-in-time design. Design activities occur iteratively and in smaller increments. The focus is on designing just enough to complete the work in the upcoming sprint, allowing flexibility to adapt to changing requirements.

## Slide 6: Phases of SDLC continued
Implementation and coding
Agile teams implement and code in short iterations (sprints). They build and test small increments of functionality, ensuring that code is maintainable and potentially shippable at the end of each sprint. This approach fosters continuous integration and feedback.
Testing
Testing is integrated into every stage of development. In Agile, testing is not a separate phase but rather a continuous activity. Automated tests are essential for regression testing, ensuring that new features don't break existing functionality.
Design
Agile promotes the delivery of working software frequently, allowing for continuous deployment or frequent releases. This phase occurs at the end of each sprint, ensuring that a potentially shippable product increment is delivered to stakeholders regularly.

## Slide 7: Phases of SDLC continued
Feedback
Agile teams collect feedback from stakeholders and end-users continuously. This feedback loop is used to make adjustments to the product backlog and the software itself. Monitoring and feedback help in adapting to changing market conditions and customer needs.
Maintenance and Support
Agile doesn't end with deployment. Ongoing maintenance and support are integral parts of Agile. Teams continue to enhance the product based on feedback and evolving requirements. This phase ensures the product remains relevant and valuable over time.

## Slide 8
VS
Waterfall
Agile
Changing Requirements
Rigidity
Changing requirements in Waterfall is complex
and costly. It may require extensive documentation
revisions and project plan adjustments.
Limited Feedback
Customer feedback is often not solicited until the
end of the project, which means that changes might
not be discovered until late in the development process.
Protracted Change Process
If changes are necessary, they can lead to project
delays, increased costs, and even a restart of the
project in extreme cases.
In a Waterfall approach, requirements are
typically fixed at the beginning of the project
and documented in detail.
Changing Requirements
In Agile, when a customer or stakeholder requests
a change in requirements, the impact is assessed quickly.
Flexibility
The Agile team can adjust the product backlog,
prioritize the new requirements, and make changes
during the next sprint planning meeting.
Continuous Feedback
Agile encourages regular customer feedback,
so changes can be incorporated incrementally
based on the evolving needs of the users.
Rapid Response
Agile teams can adapt quickly to changing circumstances,
ensuring that the product remains aligned with customer expectations.

## Slide 9: Making The Choice
Change Management
Waterfall: Resistant to changes in requirements once the project has started. Changes can be costly and disruptive.
Agile: Embraces change and provides a structured approach to accommodating changing requirements during development.
Stakeholder Expectations
Waterfall: Well-suited for projects where stakeholders prefer a clear, fixed plan and predictability in project delivery.
Agile: Ideal for projects where stakeholders value flexibility, collaboration, and the ability to adapt to changing business needs.
Customer involvement
Waterfall: Customer involvement mainly occurs at the beginning and end of the project. Feedback is limited until the final product is delivered.
Agile: Encourages continuous customer involvement and feedback throughout the development process, promoting a closer relationship with stakeholders.